| 1. STATEMENT OF WORK (“SOW”) DETAILS |  |
| --- | --- |
| Upon execution, this SOW forms part of the Call-Off Contract (reference below). The Parties will execute a SOW for each set of Buyer Deliverables required. Any ad-hoc Deliverables requirements are to be treated as individual requirements in their own right and the Parties should execute a separate SOW in respect of each, or alternatively agree a Variation to an existing SOW. All SOWs must fall within the Specification and provisions of the Call-Off Contact. The details set out within this SOW apply only in relation to the Deliverables detailed herein and will not apply to any other SOWs executed or to be executed under this Call-Off Contract, unless otherwise agreed by the Parties in writing. |  |
| Date of SOW: | 27th January 2026 |
| SOW Title: | GitHub – Maintain & Strengthen Discovery |
| SOW Reference: | SOW004 |

| Call-Off Contract Reference: | con_24329 |
| --- | --- |
| Buyer: | Ministry of Justice |
| Supplier: | Opencast Software |
| SOW Start Date: | 18th February 2026 |
| SOW End Date: | 31st March 2026 |
| Duration of SOW: | 29 days |
| Key Personnel (Buyer) | Joanne Lumsden (Project Manager) Steve Saxton (Senior Business Owner) Laurence Archer (Senior Business Owner) |
| Key Personnel (Supplier) | Laura Shuttleworth – Client Relationship Director Stephanie Agyei-Tabi – Client Relationship Manager Scott McCarthy – DevOps Practise Lead |
| Subcontractors | N/A |

| 2. CALL-OFF CONTRACT SPECIFICATION - PROGRAMME CONTEXT |  |
| --- | --- |
| SOW Deliverables Background | Ministry of Justice has an open culture and encourages an open and transparent working approach for our technical delivery. An open and transparent engineering culture creates a collaborative environment where information, decisions, and feedback flow freely across all levels, fostering trust and accountability. It empowers teams to understand the "why" behind decisions, encourages open dialogue, and promotes a blameless, psychological safety-driven approach to tackling issues, ultimately driving innovation and faster, high-quality development. |
| Delivery phase(s) | Discovery/Alpha |
| Overview of Requirement | We recently conducted and internal reviewed the current state of MoJ GitHub estate and identified opportunities to strengthen both security and operational practices. We propose using a 3rd Party Supplier to assess the security posture of our GitHub organisation, catalogue ongoing improvement activity across the department, and develop a consistent set of standards and ways of working. This will support a more robust and resilient use of GitHub, reduce the risk of exploitation in future, and provide direct benefits to developers through clearer guidance, tooling, and shared practices. LAA Digital code and alerting sits within the MoJ GitHub repository and will be one of the primary focuses of the work being undertaken by a 3rd Party Supplier. The deliverables from this Statement of Work will enable the LAA to manage our code more securely and efficiently. |
| Accountability Models | Please tick the Accountability Model(s) that shall be used under this Statement of Work: Sole Responsibility:☐ Self Directed Team:☐ Rainbow Team: X |

| 3. BUYER REQUIREMENTS – SOW DELIVERABLES |  |  |  |
| --- | --- | --- | --- |
| Outcome Description | Design, build and implement a management and maintenance wrapper within the MoJ GitHub Repository that provides workflow best practice for vulnerability and alert management, incorporating LAA requirements. Incorporating automation where practical to do so, ensuring practices are clearly defined and efficient, to be embedded into engineering culture within the Ministry of Justice. |  |  |
| Milestone Ref | Milestone Description | Acceptance Criteria | Due date |
| MS01 | Develop a Github Management Framework | Standards and Guidance Documents designed, produced, signed off and published on MoJ technical guidance pages (https://technical-guidance.service.justice.gov.uk/#moj-technical-guidance) | 31st March 2026 |
| MS02 | Implement Github Management Framework | Implementation of the outlined strategies, standards and guidance in MS01 within the MoJ GitHub repository. | 31st March 2026 |
| MS03 | Develop vulnerability and alert management practices within Github (where possible utilising automation) | Standards and Guidance Documents designed, produced, signed off and published on MoJ technical guidance pages (https://technical-guidance.service.justice.gov.uk/#moj-technical-guidance) | 31st March 2026 |
| MS04 | Implement vulnerability and alert management practices within Github (where possible utilising automation) | Implementation of the outlined strategies, standards and guidance in MS03 within the MoJ GitHub repository. | 31st March 2026 |
| MS05 | Build a suite of set of standards and guidance that supports the designed and implemented principles clearly for all users to be consistent in the ways of working outlined for Github use in MoJ | Best Practice Standards and Guidance Documents designed, produced, signed off and published on MoJ technical guidance pages (https://technical-guidance.service.justice.gov.uk/#moj-technical-guidance) | 31st March 2026 |
| MS06 | Where automation or tooling is utilised, technical guidance is built to provide users with a handover document, that if errors or bugs were to occur, fixes are clear and easy to understand. | Handover documentation with bug fixes or error management responses clearly outlined. Sign off by Chief Engineer within CTO office. | 31st March 2026 |

| Delivery Plan | Milestones outlined above – the supplier would be asked to provide a delivery update within 10 working days of acceptance of this Statement of Work. |
| --- | --- |
| Dependencies | The Supplier will require the Buyer to comply with the following obligations from Day 1 of this Statement of Work: - Site, system and kit access: Ensuring the Supplier has the right level of access to Buyer sites (e.g. London/Birmingham sites), the relevant kit is available ahead of starting with correct system/software/tooling access - Access to Buyer stakeholders: To ensure correct visibility in meetings to allow appropriate agreements/signoffs - Onboarding/induction information: Any relevant information that can be known as part of pre-onboarding e.g. existing Buyer team structure, preferred office/meeting days - Profile reviews: Having prompt reviews/decisions from the Buyer on potential consultants so the Supplier can allocate at pace - Prompt access to project level information: E.g. standard operating procedures, coding standards and WoW to help pre-onboarding activities so consultants can be impactful from day one. |
| Supplier Resource Plan | The Supplier will provide a delivery team in accordance Call-Off Schedule 20 Specification to be deployed on the following Buyer projects: Project; Skillset / Vetting Requirement; SFIA Level. GitHub Management Framework; Dev Ops, Python / SC; 4 x SFIA Level 5 1 x SFIA Level 4. |
| Key Supplier Staff | Not applicable. |